## Slide 1: STLC Phases along with Entry and Exit Criteria

## Slide 2
STLC Stage | Entry Criteria | Activity | Exit Criteria | Deliverables
Requirement Analysis | Requirements Document available (both functional and non functional) Acceptance criteria defined. Application architectural document available. | Analyse business functionality to know the business modules and module specific functionalities. Identify all transactions in the modules. Identify all the user profiles. Gather user interface/ authentication, geographic spread requirements. Identify types of tests to be performed. Gather details about testing priorities and focus. Prepare Requirement Traceability Matrix (RTM). Identify test environment details where testing is supposed to be carried out. Automation feasibility analysis (if required). | Signed off RTM Test automation feasibility report signed off by the client | RTM Automation feasibility report (if applicable)

## Slide 3
STLC Stage | Entry Criteria | Activity | Exit Criteria | Deliverables
Test case development | Requirements Documents RTM and test plan Automation analysis report | Create test cases, test design, automation scripts (where applicable) Review and baseline test cases and scripts Create test data | Reviewed and signed test Cases/scripts Reviewed and signed test data | Test cases/scripts Test data

## Slide 4
STLC Stage | Entry Criteria | Activity | Exit Criteria | Deliverables
Test Planning | Requirements Documents, Requirement Traceability matrix. Test automation feasibility document. | Analyze various testing approaches available Finalize on the best-suited approach Preparation of test plan/strategy document for various types of testing Test tool selection Test effort estimation Resource planning and determining roles and responsibilities. | Approved test plan/strategy document. Effort estimation document signed off. | Test plan/strategy document. Effort estimation document.

## Slide 5
STLC Stage | Entry Criteria | Activity | Exit Criteria | Deliverables
Test Environment setup | System Design and architecture documents are available Environment set-up plan is available | Understand the required architecture, environment set-up Prepare hardware and software development requirement list Finalize connectivity requirements Prepare environment setup checklist Setup test Environment and test data Perform smoke test on the build Accept/reject the build depending on smoke test result | Environment setup is working as per the plan and checklist Test data setup is complete Smoke test is successful | Environment ready with test data set up Smoke Test Results.

## Slide 6
STLC Stage | Entry Criteria | Activity | Exit Criteria | Deliverables
Test Execution | Baselined RTM, Test Plan , Test case/scripts are available Test environment is ready Test data set up is done Unit/Integration test report for the build to be tested is available | Execute tests as per plan Document test results, and log defects for failed cases Update test plans/test cases, if necessary Map defects to test cases in RTM Retest the defect fixes Regression Testing of application Track the defects to closure | All tests planned are executed Defects logged and tracked to closure | Completed RTM with execution status Test cases updated with results Defect reports

## Slide 7
STLC Stage | Entry Criteria | Activity | Exit Criteria | Deliverables
Test Cycle closure | Testing has been completed Test results are available Defect logs are available | Evaluate cycle completion criteria based on – Time, Test coverage, Cost, Software Quality, Critical Business Objectives Prepare test metrics based on the above parameters. Document the learning out of the project Prepare Test closure report Qualitative and quantitative reporting of quality of the work product to the customer. Test result analysis to find out the defect distribution by type and severity | Test Closure report signed off by client | Test Closure report Test metrics